MEETING SUMMARY

HR & Payroll System – Module Review

| Date | [15/Oct/2026] |
| --- | --- |
| Purpose | Review each module of the system, identify current strengths and gaps, and agree on the next actions required. |

# Executive Summary

The meeting reviewed nine areas of the system: Attendance, Finance & Payroll, Leave, Employee Management, Birthday, Leave Policy, Audit Log, Inventory, and Expenses. Key outcomes:

- Finance & Payroll requires the most work, with five open issues related to payroll periods, payroll frequency, tax classification, salary types, and salary splitting.

- Leave Policy and Audit Log already exist but need enhancements (probation rules and company-level visibility).

- Several items require further research before development, particularly accounting and tax rules, labor law for leave policies, and industry requirements for Inventory.

# 1. Attendance

Explanation: The team proposed using a heartbeat method, where the system sends periodic check-in signals to confirm an employee is active. This improves the accuracy and reliability of attendance records.

| Strengths | Issues Identified | Action Required |
| --- | --- | --- |
| — | — | Implement the heartbeat method for attendance tracking. |

# 2. Finance & Payroll

Explanation: The finance module must produce financial statements and reports on a daily, monthly, and yearly basis. Several payroll limitations were identified that must be resolved before the module can support real-world payroll scenarios.

| Strengths | Issues Identified | Action Required |
| --- | --- | --- |
| — | Payroll can only be processed for a single month; a payroll period cannot span multiple months. | Review attendance handling against standard accounting principles to support cross-month payroll periods. |
| — | The system does not allow running payroll twice in one month. | Research whether the maximum frequency should be twice per month or whether more frequent cycles (e.g., weekly) are required. |
| — | Payroll must be separated into two accounts: taxable and non-taxable. | Conduct in-depth research on accounting and tax requirements before implementation. |
| — | Salary types need to be defined. | Allow the system to manage actual salary, with specific types excluded from standard reports for special cases (e.g., contractors or partners). |
| — | Salary splitting: a total salary (e.g., CEO at USD 3,000) may need to be divided into separate components (e.g., USD 2,000 + USD 1,000). | Pending – no decision has been made yet. |

# 3. Leave

Explanation: The system currently has no preset leave policies, so each company must configure its own from scratch. Providing ready-made templates will make setup faster and help ensure compliance.

| Strengths | Issues Identified | Action Required |
| --- | --- | --- |
| — | No preset leave policies are available. | Research leave policies based on labor law, industry standards, and the practices of large companies, small businesses, and family businesses (which typically require more flexibility). |

# 4. Employee Management

Explanation: Two gaps were identified: duplicate data entry when maintaining two versions of employee information, and the lack of an employee history record (e.g., position, salary, and department changes).

| Strengths | Issues Identified | Action Required |
| --- | --- | --- |
| — | Employee records require two versions of information (internal and official), causing HR to enter the same data repeatedly. | Identify only the fields that differ between versions, so HR does not need to re-enter shared data. |
| — | Employee history tracking is not available. | Analyze requirements before development. |

# 5. Birthday

This item was discussed; no issues or actions were recorded.

# 6. Leave Policy

Explanation: The leave policy feature is already in place, but it does not yet support eligibility rules such as restricting leave for employees under probation.

| Strengths | Issues Identified | Action Required |
| --- | --- | --- |
| Feature already exists. | No rule to restrict leave for employees under probation. | Develop additional functions to support leave eligibility rules. |

# 7. Audit Log

Explanation: The audit log records system activity, but it is currently not visible to company users. Making it available will improve transparency and accountability.

| Strengths | Issues Identified | Action Required |
| --- | --- | --- |
| Feature already exists. | Audit log is not yet visible to companies. | Add company-level access to the audit log (planned for an upcoming release). |

# 8. Inventory

Explanation: Inventory needs differ across industries. Rather than building separate solutions, the goal is a single, flexible module.

- Research the differences between industries to design one inventory module that supports all, or most, industries.

# 9. Expenses

Explanation: Infrastructure cost planning is needed to ensure the system can scale sustainably.

- Estimate current and future database usage to forecast storage and hosting costs.

# 10. Action Items

| # | Module | Action | Type | Owner / Due |
| --- | --- | --- | --- | --- |
| 1 | Attendance | Implement heartbeat attendance tracking | Development |  |
| 2 | Payroll | Review attendance against accounting principles for cross-month payroll | Research |  |
| 3 | Payroll | Determine maximum payroll runs per month | Research |  |
| 4 | Payroll | Research accounting and tax rules for taxable / non-taxable accounts | Research |  |
| 5 | Payroll | Define salary types and reporting rules for special cases | Development |  |
| 6 | Payroll | Decide on salary splitting approach | Decision |  |
| 7 | Leave | Research leave policies to build preset templates | Research |  |
| 8 | Employee | Identify differing fields between internal and official records | Analysis |  |
| 9 | Employee | Analyze employee history tracking requirements | Analysis |  |
| 10 | Leave Policy | Add probation and eligibility rules | Development |  |
| 11 | Audit Log | Enable audit log visibility for companies | Development |  |
| 12 | Inventory | Research industry requirements for a unified module | Research |  |
| 13 | Expenses | Estimate current and future database usage | Analysis |  |

# Note

Any differences between internal and official employee records, salary reporting, or tax classification should be reviewed with a qualified accountant or tax advisor to ensure compliance with applicable labor and tax regulations.